Effort Reporting System Management Group

Meeting Notes

March 7, 2007

Accepted April 12, 2007

This meeting was conducted as a conference call. Participants included: Sue Abeles, Mike Allred, John Ellis, Joyce Freedman, Jorge Ohy, Eric Vermillion, Adam Cohen, Steve Hunter, and Jon Good.

Discussion Topics:

Discussion with University of Washington

The University of Washington had requested deferring discussion of working with UC until the April 12, 2007, Management Group meeting.

Review of 2/7/2007 Meeting Notes

The February 7, 2007, meeting notes were accepted as written.

Project Status

Jon Good mentioned that compliance monitoring reporting is in review and is still on track for a March release. The focus of activity in the past few weeks has been on performance testing of the hosted environment, and making modifications to improve performance and fix bugs uncovered during performance testing.

Mike Allred asked whether any of the bug fixes resulting from load testing could have an impact at non-hosted campuses. Steve Hunter mentioned that a deadlock problem had been uncovered and fixed in Release 7.5 Build 3, and that this would be communicated to the campus technical folks.

Sue Abeles mentioned that UCLA had experienced a couple of slowdowns during its first production cycle, but nothing unreasonable.

Jon thanked San Francisco for contributing resources and expertise to the load testing.

Requirements Committee Update

Jon reported that the Requirements Committee had met via conference call on February 8th. The committee is discussing requirements for multiple co-PI’s. Discussion of a requirements document will take place on the next conference call, March 8th. No issues requiring the attention of the Management Group were raised in the February 8th session.

Technical Advisory Group Update

Adam reported that the Technical Advisory Group did not meet in February.

Actions When Effort Is Not Certified

Sue mentioned that she has the follow-up to draft a document on consequences, but has not yet had the time to put together a document for review.

Campus Status Reports

Davis –Mike Allred reported that Davis has pushed out the rollout date by a couple of weeks. Substantial revision to the briefing module for PI’s, and complete replacement of the audio track, has just been completed. The Vice Chancellor for Research will be sending a letter asking all PI’s with federal funds to take the briefing, though taking the briefing will not be mandatory. The campus pilot has started in 15 departments. Training of administrative staff in all departments is underway. Sue Abeles asked about the nature of the feedback from the 15 departments. Mike reported that there was no negative feedback, just that ERS is all new and includes cost sharing which makes the screens busier and takes more time to learn.

Berkeley – John Ellis reported that Berkeley will come up with its pilot during the first week of April. The first pilot group now includes 3 units.

San Francisco – Joyce Freedman reported that San Francisco is experiencing some delays as a result of performance issues. Training is mandatory for administrators and recommended for faculty. Training at UCSF has been completed, including the briefing of 700 faculty members. Rollout has been moved from March 5 to, tentatively, March 15, pending the outcome of performance testing.

Los Angeles – Sue Abeles reported that not much has changed with UCLA, which is preparing to run separate fall and winter quarter cycles simultaneously.

Kuali

Mike reported that the Non-Disclosure Agreement had been sent to Kuali. Kuali folks felt the NDA might be too restrictive and posed a potential licensing problem down the road and so has not taken the ERS source for inspection. Kuali is still looking at potential functionality tied to the labor distribution module. Because of the scope of the Kuali project in general, Kuali is delaying decision on what if any of ERS to include in KFS. Discussions are likely to pick up in a few months.

# Next Meeting

The next meeting is scheduled for Thursday, April 12, 2007, from 10:00am-Noon. This meeting will be conducted as a conference call.

Effort Reporting System Go-Live Plans March 7, 2007

| Campus | Effort Reporting Period Start | Calendar Start | UCOP Hosting? | Notes | Status/Comments |
| --- | --- | --- | --- | --- | --- |
| Berkeley | Fall 2006 | April 2007 | Yes |  |  |
| Davis | July-December 2006 | March 2007 | No |  |  |
| Los Angeles | Spring quarter 2006 | Mid-August 2006 | No |  | In Production September 2006 |
| San Diego | Summer Qtr 2007 | August 2007 | Yes | Will follow quarterly cycle awaiting annual cycle resolution | Pilot to begin with Summer 2006 reporting cycle. |
| San Francisco | Fall 2006 | March 2007 | Yes |  |  |
| Merced |  |  |  | Will use UCLA ERS | UCLA Overview presentation scheduled for 7/24/2006 at UC Merced |
| UCOP |  |  |  | Will use UCLA ERS |  |
| Irvine | Unknown | Unknown | Unknown |  | ERS Overview presented 12/5/2005 |
| Riverside | Unknown | Unknown | Unknown | Implementation planning about to get underway | ERS Overview presented 12/5/2005 –Overview presented to expanded campus audience 6/19/2006. |
| Santa Barbara | Unknown | 2007 | Unknown |  | ERS Overview presented 5/22/2006 |
| Santa Cruz | Unknown | 2008 | Unknown |  | ERS Overview presented 5/25/2006 |
| DANR |  |  |  | Will use Davis ERS |  |